## Slide 1
ACCOUNT HANDOFF BRIEF
Terrapin Touring Co.
BATON 1
FICTIONAL, SIMULATED EXAMPLE 2026-12-01
Needs Review
CURRENT OWNER
Althea Cassidy, Customer Success
BUSINESS GOAL
One security view across six venues and monthly executive reporting. [S1, S2]
WHAT THE DATA SAYS
Six of six venues report to one dashboard. 96% of priority alerts arrive within 15 minutes. The 42-minute investigation target is still due Dec 18. [S1, S3]
RECOMMENDATION
Keep this handoff open. Althea should confirm the training and first QBR dates. Ruben should validate the 42-minute investigation target by Dec 18. [S1, S3]
Notes: Current overview derived from validated stored history. As of 2026-12-01T09:00:00-06:00. This is not live CRM data.
Account: Terrapin Touring Co. (0015g00002ABCDeAAH)
Latest handoff: terrapin-2026-12-01-implementation-cs
[S1] Original source ID: ownership-december
Fictional internal handoff record
Location: snapshots/2026-12-01-implementation-transfer.json
Record: mock-ownership-2026-12-01
Date: 2026-12-01
Excerpt: The November 30 implementation review confirms all six venues reporting and 96% of priority alerts within 15 minutes. The December 18 investigation-time target remains due. Training and QBR dates are Not Confirmed.
SHA-256: 918fbd3434dd6572e0b8b6952e4fa410f023669bf7526e2b63c739673803f6f1
[S2] Original source ID: account
CRM snapshot
Location: snapshots/ready/Account.csv
Record: 0015g00002ABCDeAAH
Date: 2026-09-16
Excerpt: Standardize security operations across six acquired venues and improve executive reporting.
SHA-256: 5ab777a31b94d8506b695c60c417068ff154e5a54fcbc480079d131cbb5a3ea0
[S3] Original source ID: confirmation
Sales Notes snapshot
Location: snapshots/ready/SalesNotes.csv
Record: a0N5g00001NOTE04AAH
Date: 2026-09-10
Excerpt: Scarlet explicitly accepted executive sponsorship and will resolve cross-team escalations. Casey remains technical owner. Scarlet, Casey, and the Wall of Sound implementation lead agreed the rollout plan and planning-support scope: Casey sends identity-team notice by 2026-09-18, providing at least two weeks before SSO validation on 2026-10-02. Corporate pilot begins 2026-10-05; venue rollout begins 2026-11-02 and finishes 2026-11-30. SSO must pass before broad rollout. They agreed that by 2026-11-30 all six venues will report to one dashboard and at least 95% of priority alerts will appear within 15 minutes. By 2026-12-18 mean investigation time must be at most 42 minutes against the agreed 60-minute baseline. The implementation lead accepted initial rollout-planning assistance. Casey will schedule kickoff by 2026-09-17. These specific agreements resolve the open timeline and success-metric questions in the earlier notes.
SHA-256: 172565c494ad895dc163b4f56ac440e6fbe8ce1c7bad2143f516af8b5602bfee

## Slide 2
WHAT NEEDS TO HAPPEN NEXT
Recommended next steps
BATON 2
FICTIONAL, SIMULATED EXAMPLE 2026-12-01
Do not close the handoff until the two customer dates and Dec 18 measurement are recorded.
PRIORITY 1
Verify mean investigation time ≤42 minutes against the agreed 60-minute baseline. [S1, S2]
Owner: Ruben Cherise (Implementation)
Due: 2026-12-18
PRIORITY 2
Confirm the customer training session and record the agreed date. [S3]
Owner: Althea Cassidy (Customer Success)
Due: Confirm date
PRIORITY 3
Confirm the first QBR date with the customer. [S3]
Owner: Althea Cassidy (Customer Success)
Due: Confirm date
Notes: Outstanding actions as of 2026-12-01T09:00:00-06:00. These are the most recent recorded action states across every stored handoff. An action stays open until a later event explicitly changes its status.
Action terrapin-investigation-target
Originating handoff: terrapin-2026-09-16-sales-implementation
Last update: terrapin-2026-09-16-sales-implementation
Verify mean investigation time ≤42 minutes against the agreed 60-minute baseline.
Action terrapin-training
Originating handoff: terrapin-2026-12-01-implementation-cs
Last update: terrapin-2026-12-01-implementation-cs
Confirm the customer training session and record the agreed date.
Action terrapin-qbr
Originating handoff: terrapin-2026-12-01-implementation-cs
Last update: terrapin-2026-12-01-implementation-cs
Confirm the first QBR date with the customer.
[S1] Original source ID: confirmation
Sales Notes snapshot
Location: snapshots/ready/SalesNotes.csv
Record: a0N5g00001NOTE04AAH
Date: 2026-09-10
Excerpt: Scarlet explicitly accepted executive sponsorship and will resolve cross-team escalations. Casey remains technical owner. Scarlet, Casey, and the Wall of Sound implementation lead agreed the rollout plan and planning-support scope: Casey sends identity-team notice by 2026-09-18, providing at least two weeks before SSO validation on 2026-10-02. Corporate pilot begins 2026-10-05; venue rollout begins 2026-11-02 and finishes 2026-11-30. SSO must pass before broad rollout. They agreed that by 2026-11-30 all six venues will report to one dashboard and at least 95% of priority alerts will appear within 15 minutes. By 2026-12-18 mean investigation time must be at most 42 minutes against the agreed 60-minute baseline. The implementation lead accepted initial rollout-planning assistance. Casey will schedule kickoff by 2026-09-17. These specific agreements resolve the open timeline and success-metric questions in the earlier notes.
SHA-256: 172565c494ad895dc163b4f56ac440e6fbe8ce1c7bad2143f516af8b5602bfee
[S2] Original source ID: ownership-september
Fictional internal handoff record
Location: snapshots/2026-09-16-ownership.json
Record: mock-ownership-2026-09-16
Date: 2026-09-16
Excerpt: Samson Delilah transfers internal account ownership to Ruben Cherise in Implementation on September 16, 2026.
SHA-256: 3dc5ef097a53439e3b86a5cd1f2921e75c03ca31e38c8a06403113b9bc4b2b7c
[S3] Original source ID: ownership-december
Fictional internal handoff record
Location: snapshots/2026-12-01-implementation-transfer.json
Record: mock-ownership-2026-12-01
Date: 2026-12-01
Excerpt: The November 30 implementation review confirms all six venues reporting and 96% of priority alerts within 15 minutes. The December 18 investigation-time target remains due. Training and QBR dates are Not Confirmed.
SHA-256: 918fbd3434dd6572e0b8b6952e4fa410f023669bf7526e2b63c739673803f6f1